1. Project Members:

* *Karim Mahmoud1*
* *Jonathan Fung 2*
* *Taylor Tran 3*
* *Sanidhya Desai 4*

1. Accomplishments for the week -- and which team members participated/contributed

* *Met With Sponsors – Karim Mahmoud, Jonathan Fung, Taylor Tran, Sanidhya Desai*
* *Reviewed what is expected from Sponsors to plan milestones – Karim Mahmoud, Jonathan Fung, Taylor Tran, Sanidhya Desai*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Design the front end of the website – Karim Mahmoud, Jonathan Fung, Taylor Tran, Sanidhya Desai*
* *– Sep 17, 2021*
* *Watch python tutorials on how to use flask – Karim Mahmoud, Jonathan Fung, Taylor Tran, Sanidhya Desai*
* *– October 31, 2021*
* *Have a Grasp on AWS*
* *- Sept 30th, 2021*
* *Have Prototype Finished before End of Semester*
* *- December, 2021*

1. List of issues, problems, or concern(s)

* *Need to do more AWS research– Karim Mahmoud, Jonathan Fung, Taylor Tran, Sanidhya Desai*
* Need a detailed design of our system components and how they interact*– Karim Mahmoud, Jonathan Fung, Taylor Tran, Sanidhya Desai*